**PROJECT**: **3Numbers**

**GOALS:**

* Integrate EXPO to the 3Numbers Project.
  + Wayne: Research about Expo first
  + Bryan: Test our components in the Expo env and push if no error
  + Kent: Same with Bryan + Wayne
  + Richard: Same with Wayne
  + Dyniel: Combination of Wayne(more prio) + Bryan
* Push codes to the new repo
  + Push from existing repo to org repo
* Fix the code review feedback.
* Start with TRPC for the backend
  + Agents’ betting (Work with mock)
  + Coordinators’ Top Up(Parallel work with Agents’ betting)
* Wish List: Integrate Clerk

**MILESTONE 1:**

* SWTRS-001: “As an Agent, I can log in to the 3Numbers App.”
* SWTRS-002: “As an Agent, I see my Dashboard after login.”
* SWTRS-003: “As a Coordinator, I can log in to the 3NumbresApp.”
* SWTRS-004: “As a Coordinator, I see my Dashboard after login.”
* **WISH LIST:**
  + The Coordinator can top up the agent under him.
  + The Agent can bet.
  + Some UI improvement suggestions ( to discuss with the client)
  + Needs research for Betting

**MILESTONE 2:**

* SWTRS-003: “As an Agent, I can bet into the 3Numbers App.”
* SWTRS-004: “As a Coordinator, I can top up the wallet of an agent.”
* SWTRS-005: “As an Application, I can integrate with the TRPC backend.”
* **WISH LIST:**
  + SWTRS-006: “As an Application, I can integrate with the Clerk library.”
  + SWTRS-007: “As a coordinator, I can add agents”

**STORY DETAILS:**

**REACT NATIVE APP**

* Deliver APK

**LOGIN ACCEPTANCE CRITERIA**

* Integrated with TRPC Backend
* Wish List: Integrated with Clerk

**DASHBOARD ACCEPTANCE CRITERIA**

* Agent Dashboard Display
  + Fix UI issues
* Coordinator Dashboard Display
  + Fix UI Issues
  + With buttons to display all the agents (Coordinator only)

**AGENT CAN BET**

* Data comes from TRPC

**COORDINATE CAN TOP UP AN AGENT**

* Can select an Agent
* Can input amount to top up (min and max input)
* At least use mock-up data
* Wish List:
  + Data from TRPC